Information System 2B 
Inam Ntshanga
St10443349
POE Part 1

Github link: https://github.com/IIEMSA/prog6212-part1-Ntshanga-Inam.git

1.1 Introduction & Context

The Contract Monthly Claim System (CMCS) is a prototype web-based application designed to digitize and streamline the monthly claim submission process for Independent Contractor (IC) lecturers. In many academic environments, managing claims manually is still the norm. This often leads to delays, missing paperwork, inconsistencies, and a lack of transparency between lecturers and administrative staff. The CMCS directly addresses these pain points by offering a centralized, user-friendly platform where lecturers can record their worked hours, upload supporting documents (such as attendance registers or approval letters), and monitor the status of their claims in real time.

A key feature of the system is its structured two-tier approval workflow involving Programme Coordinators and Academic Managers. This not only speeds up the verification process but also ensures accountability and accuracy at each stage. By clearly defining user roles and separating their tasks, the system minimizes the likelihood of errors, miscommunication, or duplicate approvals. The design of the CMCS reflects a broader shift in higher education toward digital transformation—replacing paper-based, error-prone processes with efficient, transparent, and trackable online systems. Ultimately, this approach improves efficiency for the institution and provides lecturers with a clearer, more reliable claims process.

1.2 Project Planning

Project Plan with Dependencies and Time Estimations

Methodology: Iterative (Agile-inspired)

Total Estimated Effort: 28 Hours

Timeline: 6 Days

Detailed Task Breakdown:

| Task ID | Task Description | Dependencies | Estimated Effort (Hours) | Timeline (Day) |
| --- | --- | --- | --- | --- |
| 1 | Analysis & Planning |  | 4 | 1 |
| 1.1 | Analyze requirements and define scope | - | 2 | 1 |
| 1.2 | Draft UML Class Diagram | 1.1 | 2 | 1 |
| 2 | Project Setup | 1.1 | 2 | 2 |
| 2.1 | Set up GitHub repository | - | 0.5 | 2 |
| 2.2 | Create new ASP.NET Core MVC project | 2.1 | 0.5 | 2 |
| 2.3 | Install and configure Bootstrap for styling | 2.2 | 1 | 2 |
| 3 | GUI Prototype Development | 2.2 | 12 | 3-4 |
| 3.1 | Create Layout page with navigation bar | 2.3 | 2 | 3 |
| 3.2 | Implement Login/Register views (non-functional) | 3.1 | 2 | 3 |
| 3.3 | Implement Lecturer Dashboard view | 3.1 | 2 | 3 |
| 3.4 | Implement Submit Claim view with form | 3.1 | 3 | 4 |
| 3.5 | Implement My Claims view (list and detail) | 3.1 | 3 | 4 |
| 4 | Approval GUI Development | 3.1 | 6 | 5 |
| 4.1 | Implement Approval Dashboard for Coordinators/Managers | 3.1 | 3 | 5 |
| 4.2 | Implement Claim Detail view for approvers | 4.1 | 3 | 5 |
| 5 | Documentation & Finalization | 1-4 | 4 | 6 |
| 5.1 | Write detailed documentation of design choices and assumptions | All tasks | 3 | 6 |
| 5.2 | Final review, testing navigation, and GitHub push | All tasks | 1 | 6 |
|  | TOTAL |  | 28 | 6 |

1.3 System Design Choices

The technology stack chosen for the CMCS prototype is ASP.NET Core MVC, which is widely regarded as an industry-standard framework for building modern, scalable, and maintainable web applications. Its Model-View-Controller (MVC) architecture promotes a clear separation of concerns, allowing the system to be easily extended as new features are introduced. This is particularly useful for a phased rollout—starting with a front-end prototype and later integrating backend services, authentication, and automated workflows.

Although the current version does not yet use a live database, the design anticipates the use of a relational database such as SQL Server managed via Entity Framework Core. This setup is ideal for handling structured data with clear relationships—for example, linking lecturers to claims, claims to approvals, and users to their respective roles. Using Entity Framework Core as the Object-Relational Mapper (ORM) will simplify data management, reduce development time, and ensure the system remains flexible for future upgrades.

The graphical user interface (GUI) is deliberately designed to be simple, intuitive, and user-centric. A clean layout with a top navigation bar allows quick access to key functions such as “Submit Claim,” “My Claims,” and “Approvals.” Each page is dedicated to a single core task to reduce cognitive load for users. The design also incorporates Bootstrap for a modern, responsive interface that adapts seamlessly to desktops, tablets, and mobile devices. This ensures lecturers and managers can access the system from anywhere—an important factor given the increasing adoption of remote and hybrid work environments. The prototype also includes placeholder buttons and file upload sections to visually demonstrate how supporting documents would be attached to claims in a live system.

1.4 Database Design

1.5 Assumptions and Constraints

During this initial phase of development, several assumptions guide the prototype:

- Each lecturer may only have one active claim per month to prevent duplicate submissions.

- Hourly rates are predetermined and stored in the lecturer’s profile, though this feature is not yet implemented.

- Supporting documents such as PDFs or JPEGs will be uploaded directly into the system, with validation for file size and type to be added in later phases.

- The system will eventually include a login mechanism that automatically identifies user roles—whether Lecturer, Coordinator, or Manager—to show the appropriate menus and functions.

At the same time, there are constraints and limitations in this first release. Currently, the CMCS is a non-functional prototype focusing solely on the front-end user experience. This means that buttons and links do not perform actions such as saving data to a database or sending approval requests. Authentication and authorization are not yet implemented, so the system does not restrict access or verify roles at this stage. All the data shown on screen—such as claim lists, claim details, or approval records—is hardcoded HTML for demonstration purposes. Similarly, business logic calculations, including automatic computation of claim amounts based on hours worked and hourly rates, are not yet operational. Finally, there is no backend integration with a live database or cloud storage for uploaded files.

Despite these limitations, the prototype provides a clear visual and functional blueprint of the final product. It demonstrates how lecturers, coordinators, and managers will interact with the system, sets expectations for future development phases, and allows stakeholders to give early feedback before backend integration begins. By starting with a strong UI design and clear workflow, the CMCS is positioned for a smooth transition into a fully functional, secure, and scalable platform in subsequent phases.

Conclusion

Part 1 successfully lays the groundwork for the Contract Monthly Claim System. It introduces a well-structured UML class diagram that outlines a flexible and scalable data model, setting the foundation for future growth. Alongside this, the detailed project plan offers a clear and practical roadmap to guide development. The high-quality, non-functional GUI prototype built with ASP.NET Core MVC also brings the user journey to life for all roles, ensuring a consistent and intuitive experience. Although the current version is a front-end shell, it has been carefully designed so that backend functionality, business logic, and database integration can be added seamlessly in the next stages of the POE, ultimately resulting in a fully functional application.

SCREENSHOTS of web APP